Feature Expansion Addendum

J&M Time Clock App — Phases 2 and 3 (Proposed)

Companion to the Phase 1 Statement of Work  |  August 2026

# 1. Purpose

This addendum captures the expanded feature set discussed after the initial Statement of Work: in-app messaging, a company-wide scheduling calendar with an Available Shifts response flow, configurable shift reminders, admin roles for Jed and Mike, payroll visibility and export, and long-term statistics. Phase 1 scope and estimates are unchanged. These features are grouped into two additional phases based on what depends on what.

# 2. Why This Phasing Order

- Scheduling and the calendar come first (Phase 2) because shift reminders with time and location require shifts to exist in the system — a reminder cannot fire for a shift that was never scheduled

- Messaging and statistics come after (Phase 3): messaging is the single largest technical addition (real-time infrastructure), and statistics get more valuable once months of scheduled shifts and punches have accumulated

- Shipping in phases lets employees start using clock in/out while the bigger features are still being built

# 3. Phase 2 — Scheduling, Calendar, and Smart Reminders

Jed and designated top workers can build the schedule; every employee sees a clean company calendar of who is working when and where. Reminders become fully user-configurable.

| Work Item | Notes | Hours |
| --- | --- | --- |
| Shift scheduling (admin) | Jed and designated leads create, edit, and assign shifts; role-based permissions (admin / lead / employee) | 40 |
| Company calendar view | Big month/week/day calendar showing who is working, when, and where; personal "my shifts" filter | 28 |
| Configurable shift reminders | Per-user notification preferences: 1 week, 1 day, 5-1 hours, 30 min, and 15 min before; reminder includes shift time and location; multiple reminders can be stacked | 20 |
| Location field on shifts | Job site / location attached to each shift, shown in calendar and reminders | 8 |
| Available Shifts home widget | Home-screen card listing open shifts (date and time) with big check / X buttons, an optional comment bar, and a Send Availability button with double-tap-to-confirm | 24 |
| Availability editing and time-off | Workers can edit an already-sent availability response (schedule and alerts update accordingly) and submit day-off or recurring unavailability requests | 12 |
| Admin roles and access control | Scheduling, approvals, and admin alerts restricted to Jed and Mike; admin screens re-verify identity with a PIN on top of Azure sign-in; capability matrix below | 10 |
| Weekly payroll total (Jed only) | Dashboard figure showing the total being paid to all employees for the week | 8 |
| Overtime alerts | Notify Jed and Mike when a worker is approaching 40 hours before the week ends | 8 |
| Payroll export | CSV export by pay period, formatted for whatever payroll software Jed uses | 10 |
| Backend: shifts and schedule API | Shift tables in Postgres, schedule endpoints, reminder scheduling jobs, availability storage | 36 |
| QA and testing | Permission testing, timezone/DST edge cases, notification timing accuracy, availability flow on both platforms | 20 |
| Total — Phase 2 |  | 232 |

Estimated total: ~232 hours (roughly 6 weeks of focused development).

# 4. Availability Flow — How It Works

- The home screen shows an "Available Shifts:" card listing each open shift with its date and time

- The worker taps a big check (can work) or X (cannot work) next to a shift, and can optionally add a note in a clean comment bar — a faint "Personalized comment" placeholder that disappears as soon as they start typing

- The Send Availability button activates once at least one input is given (check, X, or comment); the first tap arms it and a second tap confirms and sends, preventing accidental submissions

- Jed and Mike instantly receive the response with the worker's full name and the date and time it was sent

- Responses stay editable after sending — an updated response replaces the original and re-notifies Jed and Mike

# 5. Roles and Permissions

Only Jed and Mike hold admin access. Admin features sit behind their Azure sign-ins with an additional PIN check, which is stronger than a shared password — access is tied to their individual accounts and can be revoked or extended per person.

| Capability | Jed | Mike | Workers |
| --- | --- | --- | --- |
| Create, edit, and assign shifts | Yes | Yes | No |
| Receive availability, correction, and overtime alerts | Yes | Yes | No |
| Approve punch corrections and shift swaps | Yes | Yes | No |
| View hours and shifts | All workers | All workers | Own only |
| View pay amounts and weekly payroll total | Yes | Configurable — default No | Own pay only |
| Payroll export and pay rule settings | Yes | No | No |
| Assign or change roles | Yes | No | No |

# 6. Phase 3 — Messaging, Swaps, and Statistics

All communication moves into the app so nothing is scattered across texts and group threads: direct messages with Jed, group chats, and an all-staff channel for coverage requests ("who can work Saturday?"). Statistics give both employees and Jed full visibility into hours, pay, and shifts over any time period.

| Work Item | Notes | Hours |
| --- | --- | --- |
| Direct messaging (1-on-1) | Employee-to-Jed and employee-to-employee DMs with push notifications for new messages | 40 |
| Group chat and all-staff channel | Group conversations plus a broadcast channel for everyone; built for "who can cover this shift?" coordination | 24 |
| Message infrastructure | Real-time delivery (WebSockets or managed chat service), message storage, read receipts, moderation basics | 24 |
| Shift swap requests | A worker offers a shift, another accepts, Jed or Mike approves — the calendar and reminders update automatically | 16 |
| Statistics dashboards | Hours worked, pay earned, and shift counts by day, week, month, and year; per-worker view for workers, all-employee rollup for admins (pay visibility follows the permissions matrix) | 28 |
| Data aggregation backend | Reporting queries and summary endpoints on Postgres | 16 |
| QA and testing | Multi-device chat testing, stats accuracy verification | 16 |
| Total — Phase 3 |  | 164 |

Estimated total: ~164 hours. Note: using a managed chat service (e.g., Stream or Firebase) instead of building messaging from scratch could cut Phase 3 by 25-35% in exchange for a monthly service fee — worth a cost discussion.

# 7. Design Plan

- If Jed already has designs or brand guidelines, those become the starting point

- Otherwise: user flow diagrams first (FigJam), then low-fidelity wireframes, then high-fidelity mockups and a clickable prototype in Figma for Jed to approve before any screens are coded

- Design work is front-loaded per phase: Phase 2 screens (calendar, scheduler, reminder settings) get designed while Phase 1 is in development, so the build never stalls waiting on design

- Estimated design effort: 24-32 hours per phase, included in a fixed quote after the first design review

# 8. Combined Roadmap Summary

| Phase | Delivers | Est. Hours |
| --- | --- | --- |
| Phase 1 | Clock in/out, punch corrections, break tracking, hours, pay display, notifications, Azure sign-in, store launch | 212 |
| Phase 2 | Scheduling (Jed and Mike), company calendar, configurable reminders, Available Shifts widget, roles and admin gating, weekly payroll total, overtime alerts, payroll export | 232 |
| Phase 3 | Direct messages, group chat, all-staff channel, shift swaps, full statistics (day/week/month/year) | 164 |
| Total | Complete platform | 608 |

# 9. Decisions Needed From Jed

- Confirmed: Jed and Mike are the schedulers/admins — decision needed on whether Mike can see pay amounts and the weekly payroll total (default in this proposal: no)

- Break rules: are breaks unpaid and deducted from hours, and are they required for these roles

- Which payroll software Jed uses, so the export matches its format

- Whether messaging should be built in-house or run on a managed chat service (cost vs. speed trade-off)

- Whether existing designs or branding exist, or design starts fresh in Figma

- Pay calculation rules (still the open item from Phase 1)